## Slide 1: Financial Policies & Procedures Sub-Committee
Request for Information & Request for Proposal Updates
February 10, 2015

## Slide 2: RFI Update
Background
  RFI originally posted to CORE VSS & CDE Web site 12/10/2014
  Questions on the RFI were due 1/7/2015
  RFI responses were due back by 1/21/2015
  CDE School Finance received seven (7) responses
    Allovue
    BrightBytes
    Decision Science Labs
    Eidex
    EKS&H – InfoLink
    Munetrix
    Socrata
    (Alphabetic Order by Vendor Name)

## Slide 3: RFI Update - Approach
The RFI has provided the following benefits to the CDE/ project:
  RFI has given the CDE a better understanding of the products and vendors that exist in the marketplace
  RFI process has “leveled the playing field” for vendors not necessarily aware of the opportunity in Colorado before the RFI release
  RFI should make the RFP process more competitive as far as the cost and the capabilities provided by the vendors
  RFI has provided invaluable feedback on the requirements and vendor qualifications for the upcoming Request for Proposal (RFP) process
  RFI will reduce the risk of a failed project by allowing the CDE to adjust the both technical and vendor requirements in the RFP

## Slide 4: RFP -Update
RFI feedback will translate to RFP in the following areas:
  Vendor experience / products
    Commercial Off the Shelf (COTS) vs. Modified Off the Shelf (COTS) vs. Custom Development
    Install base for the their product
    Importance of a demonstration of the respective products
    Typical implementation schedule
    Key personnel - Sub-contracting
  Technology Stack information (Components that make up the system)
    Underlying components
    Long term sustainability
    Transfer or insourcing of application at contract end
  Data Capture / Source Systems
Notes: Technical Issues:
  define supported browsers
  web statistics
  mobile devices
  SAS70
  standalone system
  breadcrumbs
  subcontracting arrangements
  icon printing requirement
  printable visuals
  screen shot filtering
  custom product?
  Off the shelf product?
  Data protection clarifications
Clarification:
  source and scope of demographic data
  per pupil figures and percent of expenditures expected
  cost section format
  data dictionary required
Discussion Items/Subcommittee input:
  training expectations for district personnel and end users – in person, webinar, documentation
  LEA ability to comment after release?
  Stakeholder input
  Number of comparisons (12 max?): “loses meaning at 4”…cap at 6?
  Support hours/uptime expectations
  Saved searches
  COTS/SAAS vs new build
  Knowing the team of programmers that will be working with the Department and Sub-Committee
Knowing what kind of reports will be developed: what platform: Cognos, QLK Views etc?

## Slide 5: RFP -Update
RFI feedback will translate to RFP in the following areas:
  General Requirements through the work in other states
    Comparability (number of side by side comparisons)
    Search / Filtering
    Technical requirements (Browsers, SAS70, Standard API’s)
    User interface (mobile devices, breadcrumbs, printing, icon printing)
  Support
    On-line / Phone
    Documentation / Training
  Establishing the Cost or budget for the system
    Cost information not as completed as desired
    Allow the core Financial Transparency team to do more due diligence
Notes: Clarification:
  source and scope of demographic data
  per pupil figures and percent of expenditures expected
  cost section format
  data dictionary required
Discussion Items/Subcommittee input:
  training expectations for district personnel and end users – in person, webinar, documentation
  LEA ability to comment after release?
  Stakeholder input
  Number of comparisons (12 max?): “loses meaning at 4”…cap at 6?
  Support hours/uptime expectations
  Saved searches
  COTS/SAAS vs new build
  Knowing the team of programmers that will be working with the Department and Sub-Committee
Knowing what kind of reports will be developed: what platform: Cognos, QLK Views etc?

## Slide 6: RFP –What’s Next
What’s Next in the RFP process
  Updating the original RFP with RFI feedback
  Generate report for full FPP on February 27th
  Put the RFP in the correct format
  Meet with CDE procurement support personnel
  Monitor the current legislative process for potential changes to RFP
  High- level RFP Timeline (2015)
    Issue RFP by early May
    Proposals due back by mid June
    Award RFP by late July
    Project begins late September